Sonos Local Library Controller

Product Requirements Document

A Progressive Web App for controlling Sonos speakers

with a NAS-resident MP3 library

Version 0.2 — Draft

Author: Ray

# Revision History

| Version | Date | Changes |
| --- | --- | --- |
| 0.1 | Apr 2026 | Initial draft. Open question on host (Pi vs QNAP container vs Ubuntu workstation). |
| 0.2 | Apr 2026 | Host decision committed: dedicated Raspberry Pi 4. Updated section 4 architecture, section 6 reliability NFRs, section 11 build plan now includes deployment phase, section 12 Q1 closed. Architecture diagram redrawn. New section 11.6 Deployment added. |

# 1. Executive Summary

This document specifies a Progressive Web App (PWA) that controls Sonos speakers on a home LAN, with a primary focus on browsing and playing audio files (.mp3 and similar) hosted on a network-attached storage (NAS) device. The app is installed to the iPhone home screen via Safari and behaves like a native app, but is built with web technologies and a self-hosted Python backend running on a dedicated Raspberry Pi.

The product exists because the official Sonos app, particularly after its May 2024 redesign, is widely regarded as poor at the specific job described above. Volume control has noticeable latency, NAS music libraries became second-class citizens, and basic interactions require many taps. A community of frustrated users has migrated to third-party alternatives such as SonoPhone. This project takes inspiration from those alternatives but builds a self-hosted, ad-free, dependency-light tool that any household member can use on Wi-Fi.

Four product principles drive every decision:

- Speed is the feature. Volume changes feel instantaneous. Library searches return in under half a second. Tapping an album plays it.

- NAS-first. The local music library is the headline experience, not an afterthought.

- Minimum taps. Common actions take one tap; nothing common takes more than three.

- Reliability through simplicity. The controller runs on dedicated, single-purpose hardware so that nothing else on the network can disrupt it.

# 2. Vision and Goals

## 2.1 Vision

A fast, no-nonsense Sonos controller for people whose music lives on their own NAS. The app should make it effortless to walk into any room, open the app, and have music playing in seconds. It should feel like the controller Sonos would have built if they cared about local-library users.

## 2.2 Measurable goals

- Volume slider produces audible change on the speaker within 100 milliseconds of touch.

- Library search returns results within 500 milliseconds for a library of up to 50,000 tracks.

- From cold app launch to playing music: under 10 seconds end-to-end.

- Common tasks (play album, group two rooms, change volume, skip track) require no more than two taps.

- App is fully usable on the home LAN with no internet connection.

- Controller service runs continuously for 90 days without manual intervention.

- Mean time to recovery from any controller failure: under 60 seconds, automatically.

## 2.3 Non-goals (explicitly out of scope)

Calling out non-goals up front prevents scope creep during build. The following are explicitly excluded from version 1 of this product:

- Streaming services (Spotify, Apple Music, Tidal, Amazon Music, etc.).

- Internet radio and TuneIn integration.

- Apple Watch support — impossible from a PWA.

- Lock-screen and Control Center transport controls — also a PWA limitation.

- CarPlay support.

- Speaker setup, firmware updates, and stereo-pair configuration — handled by official Sonos app.

- Alarms and sleep timers — deferred to v2.

- Voice control or Siri integration.

- Public internet access. The app is LAN-only by design. Remote access can be layered on via the existing UDM Pro WireGuard VPN if needed.

# 3. Personas and User Stories

## 3.1 Personas

Primary persona — Ray, the owner.

Owns the NAS, the Sonos system, and built the app. Comfortable with technology. Wants the controller to be reliable, fast, and to surface the deep functionality of the Sonos system without burying it. Often interacts from bed or the kitchen counter.

Secondary persona — household member.

Less technical. Wants to walk in, hit play, change rooms, and adjust volume. Will not tolerate complexity or latency. Should never need to think about IP addresses, group coordinators, or library shares. If the app fails twice, they go back to the official Sonos app and the project is dead — so the dedicated Pi exists as much for them as for Ray.

## 3.2 User stories

User stories are written as: "As a [persona], I want to [action] so that [outcome]."

- US-01: As Ray, I want to open the app and immediately see what's playing in every room, so that I can take action without navigating menus.

- US-02: As a household member, I want to tap an album cover and have it play in my current room, so that I don't have to pick from a menu of options.

- US-03: As Ray, I want to drag a volume slider and hear the change instantly, so that the experience feels like a physical knob.

- US-04: As a household member lying in bed, I want to pause music in another room without unlocking my phone any further than necessary.

- US-05: As Ray, I want to search across all artists, albums, and tracks at once and see results grouped by category, so that I don't have to switch tabs to find what I want.

- US-06: As Ray, I want to navigate a long alphabetical list using a side-rail jump bar, so that I don't have to scroll through hundreds of items.

- US-07: As a household member, I want to group two rooms together for a party, so that the music plays in both at the same time and stays in sync.

- US-08: As Ray, I want to add an entire album to the existing queue without interrupting the current track, so that I can build a listening session over time.

- US-09: As Ray, I want the app to remember which room I last controlled, so that I land on a useful screen on every launch.

- US-10: As Ray, I want the queue view to show the currently playing track at the top with up-next visible below, so that I never lose my place.

- US-11: As a household member, I want the app to keep working even if the controller machine reboots, with full state recovery within seconds.

- US-12: As Ray, I want to swipe a track out of the queue to remove it, so that pruning a queue is fast and tactile.

# 4. System Architecture

The system has three parts: an iPhone running the PWA in Safari, a dedicated Raspberry Pi 4 on the LAN running the backend in a Docker container, and the existing Sonos speakers and QNAP NAS. The Pi is the only new piece of hardware being added. The diagram below shows how they fit together.

Figure 1 — System architecture. Audio data never flows through the Pi.

## 4.1 Architectural decisions

### 4.1.1 Why a PWA, not a native iOS app

Native iOS development requires a Mac running Xcode, an Apple Developer subscription, and Swift expertise. None of those align with the existing development environment (Ubuntu, PHP, Python, JavaScript). A PWA delivers the bulk of the native experience — installable to the home screen, full-screen, app-like behaviour — using only web technologies. The trade-offs are real but acceptable: no lock-screen controls, no Apple Watch, limited background behaviour. Since Sonos is itself a LAN-bound system, those limitations rarely matter in practice.

### 4.1.2 Why FastAPI + SoCo on the backend

SoCo is the de facto Python library for controlling Sonos via UPnP. It auto-discovers speakers, exposes a music-library API, manages queues, handles grouping, and gracefully tolerates speakers coming and going on the network. FastAPI wraps it in a clean async REST interface with built-in OpenAPI documentation. The combination is well-supported, has small dependencies, and produces a backend that is straightforward to read and maintain.

### 4.1.3 Why a dedicated Raspberry Pi as the controller host

The controller's reliability is the single biggest factor in whether the app gets used or abandoned. Co-tenant hosting (running the controller alongside other services on the QNAP NAS or on a developer workstation) introduces failure modes that have nothing to do with the controller itself: NAS firmware updates, unrelated container resource contention, workstation reboots and sleep cycles. A dedicated Raspberry Pi 4 (4GB) eliminates these failure modes by doing exactly one thing.

Additional benefits of this choice: well-understood reliability profile (the same hardware runs Home Assistant and Pi-hole installations for years on end), low power draw (around 5W) so it can sit on the same UPS as the network gear, identical Docker image to what runs in development on the Ubuntu workstation, and total isolation from the rest of the home infrastructure.

The Pi runs Raspberry Pi OS Lite with a read-only root filesystem; only a small writeable /data partition holds the SQLite library cache and configuration file. SD-card corruption, the traditional Pi weakness, is essentially eliminated by this configuration.

### 4.1.4 Why a separate library cache

The Sonos players index the NAS music library themselves, but querying that index through SoCo for every browse operation is slow on large libraries and contributes to UI latency. The Pi keeps a SQLite mirror of artists, albums, tracks, genres, and folder structure, refreshed on demand. All browse and search operations hit SQLite directly. This is the single biggest win for perceived speed.

### 4.1.5 Audio path

The Pi never touches audio data. When the user picks a track, the Pi tells the Sonos coordinator (via SoCo / UPnP) to play a URI of the form x-file-cifs://NAS/Music/path/track.mp3. The speaker then opens its own SMB connection directly to the NAS and streams from there. This keeps the Pi's CPU and network footprint trivial and means audio quality is independent of the Pi's health — a paused-but-not-crashed Pi cannot stutter playback.

### 4.1.6 State synchronisation

The frontend subscribes to a Server-Sent Events (SSE) endpoint at /api/events. The Pi pushes state changes (now playing, volume, queue updates, group topology changes) as they happen. SoCo's event subscription system feeds these updates. SSE is chosen over WebSocket because it is simpler, one-way, and adequate — the frontend only needs to receive updates, not send them through the same channel. The frontend reconnects automatically if the SSE stream is interrupted, e.g. during a Pi reboot.

### 4.1.7 Network requirements

The Pi, the NAS, all Sonos speakers, and the iPhone must all be on the same VLAN. Sonos uses UPnP/SSDP multicast for discovery and peer-to-peer UDP for grouping. While multicast routing across VLANs is technically possible on the UDM Pro, it is the most common cause of subtle, hard-to-diagnose failures in DIY Sonos setups. Keeping everything on one VLAN is a deliberate simplicity choice that pays for itself many times over in operational reliability.

# 5. Functional Requirements

Each requirement carries a priority. Must-haves are necessary for v1 release. Should-haves are strongly desired for v1 if time permits. Nice-to-haves are deferred. Out items are explicitly excluded from v1.

Priority colour key: Must (red) · Should (yellow) · Nice (green) · Out (grey).

## 5.1 Speaker discovery and management

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| F-DM-01 | Auto-discover all Sonos speakers on the LAN at backend start. | Must | SoCo |
| F-DM-02 | Maintain an up-to-date list of speakers, group topology, and coordinator assignments. | Must | SoCo |
| F-DM-03 | Re-discover speakers when topology changes (speaker added, removed, regrouped). | Must | SoCo |
| F-DM-04 | Display each speaker's current playback state on the Rooms screen. | Must | SonoPhone |
| F-DM-05 | Show speaker model and firmware version in a details view. | Nice | Sonos app |

## 5.2 Playback control

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| F-PC-01 | Play, pause, and stop the currently selected room. | Must | All apps |
| F-PC-02 | Skip to next track and to previous track. | Must | All apps |
| F-PC-03 | Seek within the current track via a draggable progress bar. | Must | All apps |
| F-PC-04 | Toggle shuffle and repeat (off / one / all). | Must | All apps |
| F-PC-05 | Toggle crossfade for the current group. | Should | Sonos app |
| F-PC-06 | Replay the previously played track in the queue. | Should | SonoPhone feature request |
| F-PC-07 | Route all transport commands to the group coordinator, raising a clear error if attempted on a follower. | Must | SoCo design |

## 5.3 Volume

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| F-VL-01 | Per-speaker volume sliders visible on the Rooms screen with no mode change required. | Must | SonoPhone signature |
| F-VL-02 | Group volume slider that scales all member volumes proportionally. | Must | Sonos behaviour |
| F-VL-03 | Mute toggle per speaker and per group. | Must | All apps |
| F-VL-04 | Volume changes appear in the UI optimistically before backend confirmation. | Must | Latency goal |
| F-VL-05 | Volume changes during a drag are throttled to no more than 20 requests per second per slider. | Must | Performance |
| F-VL-06 | Numeric volume value popup appears while dragging. | Should | SonoPhone |
| F-VL-07 | Bass, treble, and loudness EQ controls available in a per-room settings sheet. | Nice | Sonos app |

## 5.4 Music library browsing

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| F-LB-01 | Browse the library by Artist, Album, Album-Artist, Genre, Track, and Folder. | Must | Sonos library |
| F-LB-02 | Display album art thumbnails in list views and large album art on detail views. | Must | All apps |
| F-LB-03 | Alphabet jump-bar on the right edge of long alphabetised lists. | Must | Common feedback gap |
| F-LB-04 | Tapping an album cover plays it immediately, replacing the queue ("Touch to Play" default). | Must | SonoPhone signature |
| F-LB-05 | Long-press on any list item reveals a full action sheet (play now, play next, add to end, replace queue, add to playlist). | Must | SonoPhone |
| F-LB-06 | User-configurable default tap action (play now vs add to end). | Should | SonoPhone |
| F-LB-07 | Recently added and recently played sections on the Library home screen. | Should | Sonos app |
| F-LB-08 | Manual library re-index trigger with progress indicator. | Must | Operations |
| F-LB-09 | Background re-index every 6 hours (configurable). | Should | Operations |

## 5.5 Search

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| F-SR-01 | Single search field that queries artists, albums, and tracks simultaneously. | Must | SonoPhone aggregated search |
| F-SR-02 | Results presented as one screen, grouped into Artists / Albums / Tracks sections, with counts visible. | Must | SonoPhone signature |
| F-SR-03 | Results return within 500ms for libraries up to 50,000 tracks. | Must | Performance goal |
| F-SR-04 | Search is case-insensitive and matches substrings within metadata fields. | Must | Usability |
| F-SR-05 | Clear search button and recent searches list. | Should | Modern UX |

## 5.6 Queue management

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| F-QM-01 | View current queue with the now-playing track always visible at the top. | Must | Common feedback gap |
| F-QM-02 | Reorder tracks via drag-and-drop with a clear drag handle. | Must | All apps |
| F-QM-03 | Remove individual tracks via swipe-to-delete. | Must | SonoPhone |
| F-QM-04 | Clear the entire queue with a confirmation prompt. | Must | All apps |
| F-QM-05 | Save the current queue as a Sonos playlist. | Should | Sonos app |
| F-QM-06 | "Add to queue", "Play next", and "Replace queue" available from any track or album action sheet. | Must | SonoPhone |
| F-QM-07 | Queue automatically follows playback progress. | Must | Common feedback gap |

## 5.7 Multi-room and grouping

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| F-GR-01 | View all groups and standalone rooms on a single Rooms screen. | Must | All apps |
| F-GR-02 | Add a room to an existing group via tap or drag. | Must | All apps |
| F-GR-03 | Remove a room from its group with a single tap. | Must | All apps |
| F-GR-04 | "Party Mode" button groups all rooms under a single coordinator. | Should | Sonos app |
| F-GR-05 | Group composition changes propagate to all clients within 1 second. | Must | SSE behaviour |
| F-GR-06 | UI clearly identifies the coordinator within each group. | Should | Diagnostics |

## 5.8 Playlists and favourites

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| F-PL-01 | Browse Sonos playlists and Sonos favourites. | Must | Sonos behaviour |
| F-PL-02 | Create, rename, and delete Sonos playlists. | Should | Sonos app |
| F-PL-03 | Add tracks, albums, and artists to an existing playlist. | Should | All apps |
| F-PL-04 | Browse imported playlists from the music library (M3U, etc.). | Should | Sonos behaviour |

## 5.9 Now Playing

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| F-NP-01 | Full-screen Now Playing view with large album art, track metadata, progress bar, and transport controls. | Must | All apps |
| F-NP-02 | Volume slider for the active room or group accessible without leaving the Now Playing view. | Must | Latency goal |
| F-NP-03 | Quick access to the queue from the Now Playing view. | Must | All apps |
| F-NP-04 | Quick access to the room/group switcher from the Now Playing view. | Must | All apps |
| F-NP-05 | Album art occupies a large portion of the screen with no peripheral clutter. | Must | SonoPad signature |

## 5.10 Settings and operations

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| F-OP-01 | Settings screen exposes default tap action, theme (light/dark/auto), and library refresh trigger. | Must | Self-service |
| F-OP-02 | Backend exposes a /healthz endpoint returning JSON with discovery state and library cache freshness. | Must | Operations |
| F-OP-03 | Bearer token authentication on all backend endpoints, configurable in a single config file. | Must | Security |
| F-OP-04 | Logs are written to a file on the writeable volume with rotation, accessible via SSH on the Pi. | Must | Diagnostics |
| F-OP-05 | Backend recovers automatically if Sonos network changes (DHCP renewal, speaker reboot). | Must | Reliability |
| F-OP-06 | Container restarts automatically on failure with no manual intervention. | Must | Reliability |

# 6. Non-Functional Requirements

## 6.1 Performance

- Volume slider drag: target latency from touch to audible change is under 100 ms over a quiet LAN.

- Library list initial render: under 500 ms for any browse view.

- Search response: under 500 ms for libraries up to 50,000 tracks.

- App cold start to interactive: under 2 seconds when the service worker has cached the shell.

- Backend memory footprint: under 250 MB resident on the Pi.

- Backend CPU footprint: under 5% of one Pi 4 core at idle, under 30% during indexing.

## 6.2 Reliability

- Container uptime: 90 days continuous operation expected. Restart policy is `unless-stopped`.

- Mean time to recovery from any controller failure: under 60 seconds, automatically. No manual steps required.

- Speaker disappearance from the network is handled gracefully — the affected room is shown as offline rather than crashing the app.

- Library cache rebuild is incremental where possible and fully self-healing if the cache file is deleted.

- Pi root filesystem is mounted read-only; only the /data partition is writeable. SD-card corruption from constant writes is therefore not a failure mode.

- Pi boots back to a working controller within 60 seconds of power restoration after a power outage.

- Watchdog: the FastAPI process kills itself if discovery returns zero rooms for more than 60 seconds when it had rooms previously, allowing the container to restart cleanly.

## 6.3 Security

- Backend listens only on the LAN interface; bound to the Pi's LAN IP.

- All endpoints require a bearer token. The token is generated on first install and stored in the Pi's /data/config.toml and the PWA's localStorage during onboarding.

- No user data is sent off the LAN. No telemetry, no analytics, no cloud.

- If the user enables WireGuard remote access via the UDM Pro, the same token authentication continues to apply.

- Pi is hardened: SSH key-only authentication, fail2ban, automatic security updates from the Raspberry Pi OS package repository.

## 6.4 Compatibility

- Frontend supports iOS Safari 16 and later. Tested on iPhone 12 and newer hardware.

- Backend supports Sonos S1 and S2 firmware via SoCo's UPnP control.

- Backend Docker image targets linux/arm64 (Pi 4) and linux/amd64 (Ubuntu workstation for development). Single multi-arch image.

## 6.5 Accessibility

- All interactive elements have a tap target of at least 44×44 points.

- Text uses iOS dynamic type sizing where supported.

- Colour contrast ratios meet WCAG AA at minimum.

- Critical state changes (now playing, room switch) are announced via aria-live regions.

# 7. User Flows

The most common journey through the app is the "play an album in my room" sequence. The diagram below traces what happens when a user goes from a cold app launch to dragging the volume slider on a playing track.

Figure 2 — Primary user flow, swimlane view.

## 7.1 Other key flows

In addition to the primary flow, the app supports these journeys:

- Group two rooms. User opens Rooms tab → taps 'Add to group' on a solo room → picks the target group → backend calls SoCo join() and confirms via SSE.

- Aggregated search. User opens Search tab → types a query → backend queries SQLite cache → returns Artists / Albums / Tracks groups → user taps any result to play or queue.

- Add album to existing queue. User long-presses album in Library → action sheet → picks 'Add to end of queue' → backend calls SoCo add_to_queue() without clearing → user continues listening.

- Switch the controlled room. User taps the room indicator in any header → room picker sheet appears → user picks new room → entire UI rebinds to that room's state.

- Recover from a Pi reboot. Container restarts automatically → backend rediscovers speakers and rebuilds in-memory state from Sonos itself → SSE stream reconnects from the frontend → UI re-syncs within seconds. No user action required.

# 8. Wireframes

These are low-fidelity wireframes. They establish information architecture, hierarchy, and interaction patterns. Visual styling (typography, exact colours, spacing) is left to the implementation phase. Wireframes assume an iPhone-sized portrait viewport (around 390 points wide).

## 8.1 Now Playing

The Now Playing screen is the default landing view. It shows the active room (top-left, tap to switch), large album art, track metadata, a draggable progress bar, transport controls, and a volume slider. Secondary actions (add to queue, shuffle, repeat, queue access) are along the bottom. The room picker is accessed by tapping the room name in the header.

Figure 3 — Now Playing wireframe.

## 8.2 Library Browse

The Library tab opens to Albums by default with a segmented control to switch between Albums, Artists, Tracks, and Folders. A search field sits above the list. Sections are headed by their starting letter, and an alphabet jump-bar runs down the right edge for fast navigation. Each row shows album art, title, and one line of supporting metadata. A persistent mini Now Playing strip sits above the tab bar.

Figure 4 — Library Browse wireframe with alphabet jump-bar.

## 8.3 Rooms

The Rooms screen shows all rooms and groups on one scrollable view. Groups are visually distinct from solo rooms (subtle blue background) and contain a group volume slider above per-member sliders. Solo rooms show their own slider, current state, and an action to add them to a group. A 'Party Mode' button at the bottom groups all rooms in one tap.

Figure 5 — Rooms wireframe with grouped and standalone speakers.

## 8.4 Queue

The Queue view always shows the currently playing track at the top in a highlighted row. Up Next tracks follow with their queue position numbered. Each row has a drag handle on the right for reordering. Swiping a row left reveals a Delete action. Mode toggles for shuffle, repeat, and crossfade sit above the tab bar.

Figure 6 — Queue wireframe with drag-to-reorder and swipe-to-delete.

# 9. Backend API Specification

All endpoints are prefixed with /api and require a bearer token in the Authorization header. JSON request and response bodies. The frontend speaks only this API; it never talks directly to Sonos.

## 9.1 Discovery and rooms

| Method + Path | Purpose | Body / Returns |
| --- | --- | --- |
| GET /api/rooms | List all rooms with current state. | 200 → Room[] |
| GET /api/rooms/{id} | Get full state for one room. | 200 → Room |
| GET /api/groups | List all current groups and members. | 200 → Group[] |
| POST /api/groups/{id}/join | Add a room to a group. | { room_id } → 204 |
| POST /api/groups/{id}/leave | Remove a room from its group. | { room_id } → 204 |
| POST /api/groups/party | Group all rooms. | → 204 |

## 9.2 Playback control

| Method + Path | Purpose | Body / Returns |
| --- | --- | --- |
| POST /api/rooms/{id}/play | Start playback or play a specific URI. | { uri?, mode? } → 204 |
| POST /api/rooms/{id}/pause | Pause the room (or its group). | → 204 |
| POST /api/rooms/{id}/next | Skip to next track. | → 204 |
| POST /api/rooms/{id}/previous | Skip to previous track. | → 204 |
| PUT /api/rooms/{id}/seek | Seek to position. | { seconds } → 204 |
| PUT /api/rooms/{id}/volume | Set room volume. | { value: 0–100 } → 204 |
| PUT /api/rooms/{id}/mute | Set mute state. | { muted: bool } → 204 |
| PUT /api/rooms/{id}/play_mode | Set shuffle/repeat/crossfade. | { shuffle, repeat, crossfade } → 204 |

## 9.3 Library and search

| Method + Path | Purpose | Body / Returns |
| --- | --- | --- |
| GET /api/library/artists | Paged artist list. | ?offset&limit → Artist[] |
| GET /api/library/albums | Paged album list. | ?offset&limit&artist_id → Album[] |
| GET /api/library/albums/{id}/tracks | Tracks of an album. | → Track[] |
| GET /api/library/tracks | Paged track list. | ?offset&limit&album_id → Track[] |
| GET /api/library/genres | Genre list. | → Genre[] |
| GET /api/library/folders | Folder browse view. | ?path → Item[] |
| GET /api/search | Aggregated search. | ?q → { artists, albums, tracks } |
| POST /api/library/reindex | Trigger library re-index. | → 202 + job_id |
| GET /api/library/reindex/{job_id} | Re-index progress. | → { status, progress } |

## 9.4 Queue and playlists

| Method + Path | Purpose | Body / Returns |
| --- | --- | --- |
| GET /api/rooms/{id}/queue | Current queue. | → Track[] |
| POST /api/rooms/{id}/queue | Add an item. | { uri, position?, mode } → 204 |
| DELETE /api/rooms/{id}/queue/{index} | Remove queue item by index. | → 204 |
| PUT /api/rooms/{id}/queue/{index} | Move queue item. | { new_index } → 204 |
| DELETE /api/rooms/{id}/queue | Clear queue. | → 204 |
| GET /api/playlists | Sonos playlists. | → Playlist[] |
| POST /api/playlists | Create a playlist. | { name } → Playlist |
| GET /api/favourites | Sonos favourites. | → Favourite[] |

## 9.5 Events and health

| Method + Path | Purpose | Body / Returns |
| --- | --- | --- |
| GET /api/events | Server-Sent Events stream of state changes. | text/event-stream |
| GET /api/healthz | Liveness + readiness probe. | → { status, rooms_discovered, library_count, library_age_seconds } |

# 10. Data Model

The library cache is a SQLite database stored on the Pi's writeable /data volume. Foreign keys enforce referential integrity. Indexes are added on every column the UI filters or sorts by.

### artists

- id (integer, primary key)

- name (text, indexed)

- sort_name (text, indexed) — name with leading articles stripped

### albums

- id (integer, primary key)

- title (text, indexed)

- sort_title (text, indexed)

- album_artist_id (integer, foreign key → artists.id)

- year (integer)

- track_count (integer)

- art_uri (text)

### tracks

- id (integer, primary key)

- title (text, indexed)

- album_id (integer, foreign key → albums.id)

- artist_id (integer, foreign key → artists.id)

- track_number (integer)

- duration_seconds (integer)

- file_uri (text) — the x-file-cifs:// URI Sonos uses

- genre (text, indexed)

- added_at (timestamp)

### Other tables

- genres — denormalised view of distinct genres.

- playlist_imports — imported M3U playlists from the library.

- settings — single-row table for user preferences.

# 11. Phased Build Plan

The build is structured in six phases, each producing a usable increment. After each phase, the app should be deployable and demoable. This mirrors the pattern used successfully in earlier projects: ship a small thing, see it working, expand.

Development happens on the Ubuntu workstation. Production runs on the Pi. The same Docker image is used in both environments — only the runtime configuration differs.

## Phase 1 — Backend foundation

Goal: a FastAPI service that discovers Sonos speakers, reports their state, and accepts basic playback commands.

- Set up Python project structure with pyproject.toml, virtual environment, and pre-commit hooks.

- Install SoCo and FastAPI. Confirm soco.discover() returns the existing speakers from the development machine.

- Implement endpoints F-DM-01 through F-DM-04 and F-PC-01 through F-PC-04.

- Add bearer-token middleware (F-OP-03) and the /healthz endpoint.

- Write unit tests for the SoCo wrapper layer using a recorded fixture.

- Build a multi-arch Dockerfile (linux/amd64 and linux/arm64).

- Run the container locally with --network host on the Ubuntu workstation; confirm discovery still works.

Exit criterion: curl can play, pause, and skip on a real speaker through the containerised API.

## Phase 2 — Library cache and search

Goal: full music library is browseable and searchable through the API.

- Design the SQLite schema as in section 10 above.

- Write the indexer that walks the Sonos music-library API via SoCo and populates SQLite.

- Implement the library and search endpoints (F-LB-* and F-SR-*).

- Add background scheduling for periodic re-index (F-LB-09).

- Benchmark search performance against a representative library size and tune indexes.

Exit criterion: GET /api/search?q=beatles returns aggregated results in under 500ms.

## Phase 3 — Frontend skeleton

Goal: a minimal but installable PWA that shows real data.

- Choose a framework (recommendation: vanilla JS with a tiny router, or Vue 3 if a framework is preferred — React is overkill here).

- Build the four primary screens as static layouts: Now Playing, Library, Rooms, Search.

- Wire up the API client with the bearer token from a settings screen.

- Implement the SSE listener and render basic state updates.

- Add the PWA manifest, app icons, and a service worker that caches the shell.

- Test 'Add to Home Screen' on iPhone Safari end to end.

Exit criterion: app installs to home screen, opens full-screen, and shows live room states.

## Phase 4 — Core interactions

Goal: every must-have interaction works.

- Volume sliders with throttled requests, optimistic UI, and SSE confirmation.

- Library browse with alphabet jump-bar and segmented control.

- Touch-to-play album behaviour with long-press action sheet.

- Queue view with drag-to-reorder and swipe-to-delete.

- Rooms view with grouping interactions.

- Aggregated search results UI.

Exit criterion: every Must-priority requirement in section 5 is functional.

## Phase 5 — Polish

Goal: the app is reliable, pleasant, and ready to leave the development workstation.

- Light and dark theme.

- Loading states, empty states, and error states for every screen.

- Settings screen for default tap action, theme, and library refresh.

- Container healthcheck wired to /healthz; restart policy `unless-stopped` verified.

- Logging, log rotation, and structured log output to stdout for `docker logs`.

- Watchdog for stuck-discovery state (NFR 6.2).

Exit criterion: container survives a forced kill and returns to full functionality within 60 seconds, and has run for 7 days continuously on the workstation without intervention.

## 11.6 Phase 6 — Deployment to the Pi

Goal: the application lives on its dedicated hardware and is the household's primary Sonos controller.

### 11.6.1 Hardware preparation

- Raspberry Pi 4 Model B (4GB RAM) with official PSU, ethernet cable, and a quality 32GB+ SD card (A2-rated).

- Optional but recommended: a small UPS that the Pi shares with the network gear, so a brief power outage doesn't take the controller offline.

- Mount or place the Pi near the network switch with airflow. No specific cooling required at idle workload.

### 11.6.2 OS installation

- Flash Raspberry Pi OS Lite (64-bit) using Raspberry Pi Imager.

- Pre-configure during imaging: hostname (e.g. `sonos-controller`), SSH enabled with a public key, locale and timezone, and ethernet preferred over Wi-Fi.

- First boot from ethernet on the same VLAN as the Sonos speakers and the NAS.

- Apply all OS updates: `sudo apt update && sudo apt upgrade -y`.

- Install Docker via the official convenience script: `curl -fsSL https://get.docker.com | sh` and add the `pi` user to the `docker` group.

### 11.6.3 Read-only root filesystem

Reliability requires that the OS root filesystem be mounted read-only, so that the SD card cannot be corrupted by writes during a power outage. Only the controller's /data directory needs to be writeable.

- Use the `raspi-config` overlay-fs feature, or follow a documented `overlayroot` setup, to make / read-only.

- Create a dedicated writeable partition or bind-mounted directory at /data, owned by the docker user and large enough for the SQLite cache plus logs (1 GB is generous).

- Verify with `mount | grep ' / '` that the root mount is read-only after reboot.

- Plan: any time you need to update OS packages, temporarily disable the read-only overlay, apply updates, re-enable, reboot. This is intentional friction — it stops casual writes.

### 11.6.4 Container deployment

The same image built during Phase 1 is used. Production-side configuration is captured in a single docker-compose.yml file kept in git on the Ubuntu workstation.

docker-compose.yml (production):

services:
  sonos-controller:
    image: sonos-controller:latest
    container_name: sonos-controller
    network_mode: host          # required for UPnP discovery
    restart: unless-stopped
    volumes:
      - /data/sonos-controller:/data
    environment:
      - AUTH_TOKEN_FILE=/data/token
      - LOG_LEVEL=info
      - LIBRARY_REFRESH_HOURS=6
    healthcheck:
      test: ["CMD", "curl", "-f", "http://localhost:8080/api/healthz"]
      interval: 30s
      timeout: 5s
      retries: 3

- Image transfer to the Pi: `docker save sonos-controller:latest | ssh pi@sonos-controller docker load` — no registry needed for one-person deployments.

- Start the container: `docker compose up -d`.

- Confirm rooms appear via `curl -H "Authorization: Bearer $TOKEN" http://sonos-controller.local:8080/api/rooms`.

- Reboot the Pi to confirm the container comes back automatically and re-discovers all speakers.

### 11.6.5 Operational checks

- Configure log rotation on /data/sonos-controller/logs (logrotate, weekly, keep 4).

- Add a daily cron entry on the Pi that pings /api/healthz and writes the result to a syslog tag — easy to grep later if something goes wrong.

- Document the recovery runbook in a README on the workstation: how to rebuild from scratch in under 30 minutes if the SD card dies.

### 11.6.6 Cutover

- Run the Pi in production for one week with the official Sonos app still installed as a backup.

- After the trial week with no critical incidents, the project is live. Remove the official app from the home screen of any household member who wants the cleaner experience.

Exit criterion: app has been used daily for seven consecutive days on the Pi without bugs blocking a common task, the container has been restarted at least once and recovered within 60 seconds, and the household member has used the app unprompted at least three times.

# 12. Open Questions and Risks

## 12.1 Resolved questions

- Q1 (RESOLVED). Where does the controller host run? Decision: a dedicated Raspberry Pi 4 (4GB), running Raspberry Pi OS Lite with a read-only root filesystem and Docker. The Pi runs only this service. Rationale is captured in section 4.1.3.

## 12.2 Open questions

- Q2. How should album art be served? Sonos exposes art via per-speaker URIs that aren't directly reachable from the PWA. Two options: backend proxies and caches art, or backend rewrites art URIs to a stable cache path. Proxy with caching is simpler.

- Q3. Should the library cache be authoritative or only a hint? If authoritative, the backend trusts SQLite and never re-queries Sonos for browse data. If hint, browse falls through to Sonos when SQLite misses. Authoritative is faster; hint is more correct after manual library changes.

- Q4. Frontend framework choice: vanilla JS, Vue 3, or React? Vanilla keeps the bundle tiny and aligns with existing skill set. Vue is a comfortable middle ground. React adds tooling complexity for limited gain on a project this size.

- Q5. Does the household need separate user accounts, or is a single shared bearer token sufficient? A single token is simpler and probably right; revisit if multiple people start using the app heavily.

- Q6. How is the Pi backed up? The /data volume contains the SQLite cache (regenerable) and the auth token (small). A nightly tarball pushed to the QNAP via rsync would be enough; the entire system is otherwise reproducible from source.

## 12.3 Risks

- R1. SoCo or Sonos API drift. Sonos has historically deprecated UPnP control surfaces with little warning. Mitigation: keep the SoCo dependency current and write integration tests against a real speaker.

- R2. iOS Safari PWA limitations. Safari is the most restrictive PWA host. Background tabs may be aggressively suspended; lock-screen integration is impossible. Mitigation: design assuming the app is only useful when foregrounded, and accept the trade-off.

- R3. Large library performance. Libraries with hundreds of thousands of tracks may stress the SQLite cache or the indexer on Pi-class hardware. Mitigation: paginate everything, benchmark with realistic data, and add FTS5 to SQLite if substring search becomes slow.

- R4. Pi hardware failure. SD cards die, PSUs fail. Mitigation: read-only root filesystem prevents most SD-card corruption; nightly /data backups to the QNAP enable rebuild in 30 minutes; the Pi is a $60 commodity item easily replaced.

- R5. Network changes. Speakers reboot, IPs change, the network gets reconfigured. Mitigation: SoCo handles most of this, but the backend must re-discover gracefully and the SSE stream must reconnect on the frontend. The watchdog in 6.2 catches the rest.

- R6. Scope creep. The temptation to add streaming services, alarms, or Apple Watch support is real. Mitigation: section 2.3 is sacred until v1 has shipped.

# 13. Glossary

- Coordinator. The Sonos speaker designated as the leader of a group. Only the coordinator accepts transport commands; followers mirror its output.

- Group. Two or more Sonos speakers playing the same audio in sync.

- Host networking. A Docker network mode where the container shares the host's network stack. Required for UPnP/SSDP discovery to work.

- PWA. Progressive Web App. A web application enhanced with a manifest and service worker so it can be installed to a device home screen and behave like a native app.

- Read-only root. A Linux configuration where the / filesystem is mounted read-only and only specific directories are writeable. Eliminates SD-card corruption from constant writes on Raspberry Pi.

- SMB. Server Message Block, the file-sharing protocol used between the Sonos speakers and the QNAP NAS.

- SoCo. An open-source Python library for controlling Sonos speakers via UPnP. The backend is built on SoCo.

- SSE. Server-Sent Events. An HTTP-based mechanism for the server to push events to the browser over a single long-lived connection.

- UPnP. Universal Plug and Play. The discovery and control protocol Sonos speakers expose on the local network. SoCo speaks UPnP.

- Watchdog. A self-monitoring process that detects when a service is in a stuck state (e.g. discovery returning zero rooms when there should be many) and forces a restart.